Esuabom Dijemeni

cERTIFIED SCRUM PROFESSION – ScRUM MASTER

Evidence File for CSP-SM

Table of Contents

[1 Lean Agile and Scrum 5](#_Toc164487532)

[1.1 LO 1-1 - Describe the origins of Lean Thinking 5](#_Toc164487533)

[1.2 LO 1-2 Explain the core concept of Lean Thinking and how they can be applied to Scrum 6](#_Toc164487534)

[1.3 LO 1-3 - Relate at least five wastes in product development to the seven wastes in Lean Manufacturing 8](#_Toc164487535)

[1.4 LO 1-4 Relate at least three agile development practices to lean practices 9](#_Toc164487536)

[2 Facilitation 10](#_Toc164487537)

[2.1 LO 2-1 - differentiate at least three alternatives to open discussion. 10](#_Toc164487538)

[2.2 LO 2-2 - identify at least three actions the facilitator can perform to support the development of an inclusive solution 11](#_Toc164487539)

[2.3 LO 2-3 apply at least three visual facilitation techniques for a collaborative session. 12](#_Toc164487540)

[2.4 LO 2-4 - identify at least three practices for facilitating remote meetings 14](#_Toc164487541)

[2.5 LO 2-5 create a coaching agreement with an individual or a team- (living document). 14](#_Toc164487542)

[2.6 LO 2-6 - discuss the importance of at least 2 fundamental coaching assumptions 15](#_Toc164487543)

[2.7 LO 2-7 list at least three fundamental psychological concepts that help transform individual behaviour. 16](#_Toc164487544)

[2.8 LO 2-8 - develop and teach at least one topic related to Scrum or Agile. 18](#_Toc164487545)

[3 Service to Scrum Team 19](#_Toc164487546)

[3.1 LO 3.1 - appraise at least two different models for team development 19](#_Toc164487547)

[3.2 LO 3.2 compare at least 3 techniques for improving team effectiveness 21](#_Toc164487548)

[3.3 LO 3-3 - describe at least five responsibilities for Scrum Team members and stakeholders when forming a new Scrum Team. 22](#_Toc164487549)

[3.4 LO 3-4 - plan the launch of a new Scrum Team. 23](#_Toc164487550)

[3.5 LO 3-5 - propose strategies to fill in missing skills or capabilities the team needs to create successful products. 24](#_Toc164487551)

[3.6 LO 3-6 - illustrate how at least one element of software craftsmanship applies to their work. 26](#_Toc164487552)

[4 Service to the Product Owner 27](#_Toc164487553)

[4.1 LO 4-1 - apply at least 2 techniques for moving from Product Vision to production backlog 27](#_Toc164487554)

[4.2 LO 4-2 - Appraise at least three criteria that can be used for structuring a complex or multi-team Product Backlog 30](#_Toc164487555)

[5 Service to the Organisation 31](#_Toc164487556)

[5.1 LO 5-1 - compare at least two systemic approaches for helping organizations improve their Scrum adoption 31](#_Toc164487557)

[5.2 LO 5-2 analyze your approach to a complex intervention that addresses the root cause(s) of an organizational impediment. 32](#_Toc164487558)

[5.3 LO 5-3 summarize at least two tangible examples of how they changed the culture of their team or organization. 33](#_Toc164487559)

[5.4 LO 5-4 – evaluate how their Scrum Team and/or organization could benefit from the adoption of the latest definition of Scrum 35](#_Toc164487560)

[6 Advanced Scrum Master 36](#_Toc164487561)

[6.1 LO 6-1 Outline a personal development strategy toward Scrum Mastery 36](#_Toc164487562)

[6.2 LO 6-2 practice mentoring someone. 37](#_Toc164487563)

**List of Figures**

[Figure 1 - Lean Thinking Principles 6](#_Toc164487422)

[Figure 2 - Facilitated a radical vision statement workshop using Miro for create better product vision 12](#_Toc164487423)

[Figure 3 - Facilitated a visual persona creation workshop to help a Scrum Team understand their user better 12](#_Toc164487424)

[Figure 4 - Facilitated a visual brainstorming workshop to help a Scrum Team better understand their product and organisation context 13](#_Toc164487425)

[Figure 5 – Agile coaching agreement with Terry who wants to become a data analyst 14](#_Toc164487426)

[Figure 6 - https://dandypeople.com/blog/agile-coaching-in-a-nutshell/ 15](#_Toc164487427)

[Figure 7 - Workshop - Introduction to Agile 18](#_Toc164487428)

[Figure 8 - Turning product vision into product backlog items using Mind Map technique 27](#_Toc164487429)

[Figure 9 - User story map for a website 29](#_Toc164487430)

**List of Tables**

[Table 1 - Lean Principles & Application in Scrum 6](#_Toc164487386)

[Table 2 - Waste in Lean Manufacturing and Product Development 7](#_Toc164487387)

[Table 3 - Lean Practices & Agile [Scrum] Practices 8](#_Toc164487388)

[Table 4 - Alternative to Open Discission 9](#_Toc164487389)

[Table 5 - Pros and Cons of FSNPA Model 18](#_Toc164487390)

[Table 6 - Pros and Cons of the Lencioni Model 19](#_Toc164487391)

[Table 7 - Techniques for improving team effectiveness 20](#_Toc164487392)

[Table 8 - Team Canvas Basic template 22](#_Toc164487393)

[Table 9 - strategies to fill in missing skills or capabilities the team needs to create successful products 23](#_Toc164487394)

[Table 10 - Manifesto for Software Craftsmanship 25](#_Toc164487395)

[Table 11 - Comparison of systemic approaches for helping organizations improve their Scrum adaption 30](#_Toc164487396)

[Table 12 - Becoming a culture of transparency, inspection and adaption + One Team Mindset 32](#_Toc164487397)

[Table 13 - Instilling a deep sense of transparency, inspection and adaption 33](#_Toc164487398)

[Table 14 – evaluation of how Scrum Teams and organizations benefit from the adoption of the latest definition of Scrum 34](#_Toc164487399)

# Lean Agile and Scrum

## LO 1-1 - Describe the origins of Lean Thinking

The roots of Lean can be found in the Japanese company of Toyota. Th e origins of Toyota Production System date back to the beginnings of the twentieth century. Th e fathers of the system was Sakichi Toyoda, his sons: Kiichiro Toyoda and Eiji Toyoda as well as Taiichi Ohno, a manufacturing engineer. Sakichi Toyoda, who then worked in textile industry, invented a motor-driven loom with a specialized mechanism devised to stop in case of breaking off the thread. The mechanism became later a foundation for Jidoka (automatization with human manufacturing), one of the two main pillars on which Toyota Production System was built. Due to the application of a fault detection sensor, the defects stemming from human-related imperfections were reduced and the production capacity was elevated.

In 1910, Sakichi Toyoda “visited the United States for the first time and realized that the new automotive era just was beginning” (Ohno T., 2008, translation mine, ŁD). Yet, the Toyoda family needed 20 years to materialize their plans. In 1929 Kiichiro Toyoda arrived in the USA with the aim of scrutinizing the local companies in the automotive industry. He was particularly fascinated with the Ford production system, which in 1913 introduced the serial production of its automobile (the T model) (Kornicki L., Kubik S., 2008, translation mine, ŁD). Consequently, when Toyota Motor Company initiated their production, Kiichiro decided to implement some of the resolutions he had witnessed in the USA. The then Japan suffered

from reduced demand, therefore diverse automobiles were necessarily produced in smaller numbers on the same assembly lines. In order to compete in the mass production automotive industry, which had already been introduced in European and American companies, Toyota was forced to change the methods of production. Kiichiro Toyoda fully understood the fact that it was mandatory to create a fast and flexible process of production as a result of which the clients would obtain desired, high-quality and reasonably-priced automobiles. Kiichiro commenced preparatory work to produce in the Just-in-time system. The objective of the latter was to elevate the production capacity and reduce waste painstakingly.

In the 1950s Sakichi’s son, Eiji Toyoda, visited the Ford company. It seems that owing to the visit Toyoda together with Taiichi Ohno were capable of creating a system linking the two pillars of the TPS (Jidoka and Just-in-time) with the Ford assembly line.

Shortly after the previous improvement Taiichi Ohno advanced another concept called “pull-flow production”, an old practice in American supermarkets. Th e pull-flow production allowed to generate as many products as could be exploited in the successive process. In turn, it would facilitate the reduction of overproduction.

The Toyota Production System did not arouse interest in Japanese and American companies by 1973. Not until the production had to be reduced, were Japanese and American managers capable of noticing significant outcomes that Toyota had achieved (Graczkowski S., 2008, translations mine, ŁD).

Reference

1. The Origins and Evolution of Lean Management System <https://www.jois.eu/files/DekierV_5_N1.pdf>

## LO 1-2 Explain the core concept of Lean Thinking and how they can be applied to Scrum

### Lean Principle

The 5 key principles of Lean Thinking are:

1. Identify value – Specify value from the standpoint of the end customer by product family
2. Map the Value Stream – Identify all the steps in the value stream for each product family, elimination whenever possible those steps that do not create value
3. Create flow – Make the value-creating steps occur in tight sequence so the product will flow smoothly toward the customer
4. Establish Pull – as flow is introduced, let customers pull value from the next upstream activity
5. Seek Perfection – repeat step 1 -4 until a state of perfection is reached in which perfect value is created with no waste

The core concept of Lean Thinking can be summarised:




Figure - Lean Thinking Principles

### Lean Principle & Scrum

The table below summarises how Lean Principles are applied to Scrum

|  |  |
| --- | --- |
| **Lean Principle** | **Application in Scrum** |
| Identify Value | * Product Owner works closely with customers to understand the highest valuable product backlog items and ensure product backlog is prioritised in descending order of value (Highest priority items at the top of the backlog) |
| Map the value stream | * The scrum events provide an basic value stream map to ensure continuous value delivery to customers * User requirement -> Sprint planning -> daily scrum -> sprint review -> increment -> sprint retrospective -> repeat * As scrum is an incomplete process, additional steps can be added to ensure the value stream is fit for purpose |
| Creating Flow | * Daily Scrum helps the team to ensure that product backlog items are flowing as expected within every 24hrs * Sprint review ensures value flows to the customer every sprint (1-4 weeks). Thus, creating continuous value flow to customers * Scrum with Kanban provides a more robust way of creating continuous flow with Scrum Teams |
| Establish Pull | * The Scrum team pulls the highest priority product backlog items from the Product Backlog into the sprint backlog when capacity is available to ensure customers are getting the highest value item delivered |
| Seek Perfection | * Scrum team conduct sprint retrospective every sprint to ensure that the team is continuously improving, finding ways to decrease waste, and deliver value better |

Table - Lean Principles & Application in Scrum

Reference

1. Lean Thinking and Practice - <https://www.lean.org/lexicon-terms/lean-thinking-and-practice/>

## LO 1-3 - Relate at least five wastes in product development to the seven wastes in Lean Manufacturing

|  |  |
| --- | --- |
| **Waste in Lean Manufacturing** | **Waste in Product Development** |
| Transportation | * Switching between tasks too often * Countless interruptions from colleagues * Stakeholder continuously changing what value they want |
| Inventory | * Undelivered code * Undelivered features |
| Motion | * Unnecessary meetings * Extra effort to find information |
| Waiting | * Waiting for testing to complete * Waiting for code review * Waiting for requirements * Waiting for resources |
| Overproduction | * Producing features that nobody is going to use * Producing underutilised & undervalue features |
| Overprocessing | * Unnecessary complex algorithms solving simple problems * Processing large about of data with no significant benefit |
| Defects | * Bugs |

Table - Waste in Lean Manufacturing and Product Development

Reference

1. 7 wastes of Lean: How to Optimise Resources - <https://businessmap.io/lean-management/value-waste/7-wastes-of-lean>

## LO 1-4 Relate at least three agile development practices to lean practices

|  |  |
| --- | --- |
| **Lean Practices** | **Agile [Scrum] Practices** |
| Just in Time | * Ensuring the sprint product backlog has the most valuable product backlog items which are focused based on just in time sprint planning |
| Kaizen Continuous Improvement | * Sprint review provides the scrum team with customer feedback to inspect and adapt * Sprint retrospective ensure scrum team continuously improve individuals, interactions, processes, tools, and their Definition of Done |
| Build quality in | * Definition of Done * Test Driven Development * Behaviour Driven Development * Refactoring |
| Respect people | * Create shared working understanding * Create a People Culture * Create a continuous learning culture |
| Continuous Flow | * Continuous integration * Continuous delivery * Continuous deployment |

Table - Lean Practices & Agile [Scrum] Practices

Reference

1. Lean Principles 101 Guide - <https://www.planview.com/resources/guide/lean-principles-101/>
2. Scrum Guide - <https://scrumguides.org/scrum-guide.html#sprint-retrospective>

# Facilitation

## LO 2-1 - differentiate at least three alternatives to open discussion.

|  |  |  |
| --- | --- | --- |
| Activity | Process | Outcome |
| Structured Go-Around  (Round Robin) | * Go Around and give each person a brief turn to speak to a topic * Everyone else listens * When they finish, they pass it on to the next person until everyone has spoken and listened | * Increase conversion engagement * Empower introvert to speak up and extrovert to speak adequately * Improve active listening |
| Mind Mapping | * Create a visual diagram showing hierarchy, relationships, and ideas * Have a central focus from where ideas radiate out from * Ensure every team member contributes to the Mind Map * Employ visual whiteboarding tool – Miro, Mural or similar tool | * Capture diverse thinking * Visualise ideas and information better * Improves transparency |
| Brainstorming (Whiteboarding session) | * Provide an objective of the brainstorming session * Provide sticky note * Get the group to fill one idea per sticky note anonymously * Provide a timebox * Synthesis proposed ideas in a discussion * Take 1-3 action items | * Encourage creativity * Individual share thoughts without interruption and influence of others * Empower every individual to contribute * Preserving anonymity whilst facilitating sharing |

Table - Alternative to Open Discission

Reference

1. Go Around - <https://www.lucidmeetings.com/glossary/go-around>
2. Mind mapping - <https://www.adelaide.edu.au/writingcentre/sites/default/files/docs/learningguide-mindmapping.pdf>
3. What is brainstorming? <https://miro.com/brainstorming/what-is-brainstorming/>

## LO 2-2 - identify at least three actions the facilitator can perform to support the development of an inclusive solution

Actions a facilitator can perform to support a development of an inclusive solution are:

1. Ensure all voices are heard
2. Establish psychological safety
3. Create better meetings
4. Practice the mindset of neutral & impartial facilitator
5. Facilitate conversation through conflict
6. Helping scrum teams to understand and achieve their shared goals and objectives
7. Encourage people to explore different perspectives,
8. Encourage teams to harness diversity
9. Practise active listening
10. Encourage diverse curiosity

Reference

1. Agile Coaching Skills - Certified Facilitator (ACS-CF) - <https://www.scrumalliance.org/get-certified/agile-coaching-skills/certified-facilitator>
2. Facilitation - <https://www.scrum.org/learning-series/facilitation/>

## LO 2-3 apply at least three visual facilitation techniques for a collaborative session.

### Application 1 – Applied Visual Facilitation to help a Scrum Team Create Product Vision




Figure - Facilitated a radical vision statement workshop using Miro for create better product vision

### Application 2 – Facilitated a visual persona creation workshop to help a Scrum Team understand their user better

Figure - Facilitated a visual persona creation workshop to help a Scrum Team understand their user better

### Application 3 - Facilitated a visual brainstorming workshop to help a Scrum Team better understand their product and organisation context




Figure - Facilitated a visual brainstorming workshop to help a Scrum Team better understand their product and organisation context

## LO 2-4 - identify at least three practices for facilitating remote meetings

Techniques I have used to facilitate remote meetings are:

1. Ice breakers – build a strong personal connection between new remote team members
2. Go Around – during daily scrum for a remote scrum team, I ensure every team member speaks and other practise active listening
3. Use breakout room – during workshops for remote teams, I use breakout rooms to facilitate discussion in small groups
4. Whiteboarding – I use a lot of visual aids in Miro to facilitate remote meetings
5. Liberating structure – I employ liberating structure when facilitating remote meetings. Examples include – 1-2-4-All, conversation café, 9 whys

## LO 2-5 **create** a coaching agreement with an individual or a team- (living document).

Context: I work as a Delivery Lead / Scrum Master helping to deliver enterprise data services through Agile and non-agile teams. I am passionate about training, mentoring and coaching people are transition or transforming their careers towards agile tech, data and investment space. Currently, I started coaching Terry (an acquaintance of a friend) who graduated from. UK university with a degree in Finance and Economics and wants to become a data analyst. Here is the starting coaching agreement




Figure – Agile coaching agreement with Terry who wants to become a data analyst

## LO 2-6 - discuss the importance of at least 2 fundamental coaching assumptions

The coaching stances provides 9 key fundamental coaching assumptions. Champion et. al proposed the 9 coaching stances in their paper “Principles and Dynamics of Matching Role to Situation” in order to help clients achieve their goals.




Figure - <https://dandypeople.com/blog/agile-coaching-in-a-nutshell/>

Three key assumptions from the Coaching Stance are:

1. Coach as a Reflective Observer
2. Coach as a Facilitator
3. Coach as a Visionary

### Assumption 1 - Coach as a Reflective Observer

1. Coach takes a reflective observe stance as a coach
2. Coach pays attention to interactions, reactions, attitudes, and moods, giving their perspective and analysis on what they have seen or use them contextually.
3. Coach as a reflective observer impacts very lightly on the growth and results

Key importance – providing neutral and non-bias observation to an individual, team, and organisation

### Assumption 2 – Coach as a Facilitator

1. Coach applies their knowledge of meeting conceptualization, structuring, facilitation, moderation, conflict resolution and navigation scenarios, group dynamics evaluation, and workshops to the meeting
2. Coach helps achieve specified goals or develop new ways to improve the efficiency of existing meetings and events
3. Coach as a facilitator improves growth and not results

Key importance – help individual, teams, and organisation reach a conclusion, make a decision, and navigate conversations better

### Assumption 3 – Coach as a Visionary

1. Visionary Coach has clear vision for the future, actively question the status quo, and inspire others to follow in their footsteps
2. Visionary coach is unrelenting in focusing on what could be rather than what is
3. Coach as a Visionary only helps with growth

Key importance – encourages and motivates individuals, teams and businesses to achieve more

Source

1. What Is Your Coaching Stance? - <https://big-agile.com/blog/what-is-your-coaching-stance>

## LO 2-7 **list** at least three fundamental psychological concepts that help transform individual behaviour.

Fundamental psychological concepts that help transform individual behaviour are:

1. **DiSC styles** – stands for four main personality profiles – **D**ominance (D), **I**nfluence (I), **S**teadiness (S) and **C**onscientiousness. DiSC self-assessment will help individuals, teams and enterprises understand their peoples’ strength and limitation. In order, it helps with understanding where people psychological gravitate toward most (their comfort zone). DiSC empowers individuals, teams and enterprises understand peoples’ underlying psychological tendencies and psychological preferences. Furthermore, DiSC helps adapt psychological behaviours with other more effectively
2. **Growth Mindset** – “A growth mindset is when students [individuals, teams and enterprises] understand that their ability can be developed” Prof. Carol Dweck. The growth mindset enables and empowers 6 psychological elements:
   1. Intelligence can be developed
   2. Embrace challenges
   3. Persist in the face of setbacks
   4. See effort as path to mastery
   5. Learn from criticism
   6. Find inspiration in the success of others
3. **DRIVE** – proposes a new psychological motivational approach with three key elements:
   1. Autonomy – desire to direct our own lives
   2. Mastery – urge to get better and better at something that matters
   3. Purpose – yearning to do what we do in the service of something larger than ourselves

Source

1. DiSC styles - <https://www.discprofile.com/what-is-disc/disc-styles>
2. Mindset – Dr. Carol S. Dweck
3. 5 1/2 Things About Growth Mindset From Dr. Tromp - <https://www.boisestate.edu/student-life/5-1-2-things-about-growth-mindset-from-dr-tromp/>
4. Drive: The Surprising Truth about What Motivates Us by Daniel H. Pink
5. Drive by Daniel H. Pink - <https://www.samuelthomasdavies.com/book-summaries/business/drive/>

## LO 2-8 - **develop** and teach at least one topic related to Scrum or Agile.

I developed and teach an introduction to Agile within my organisation










Figure - Workshop - Introduction to Agile

# Service to Scrum Team

## LO 3.1 - **appraise** at least two different models for team development

Different team development models include:

1. Forming-storming-norming-performing-adjourning (FSNPA) model
2. Lencioni Model
3. GRPI Model
4. Katzenbach and Smith Model
5. T7 Model
6. LaFasto and Larson Model
7. Hackman Model

### Forming-storming-norming-performing -adjourning (FSNPA) model

FSNPA model was proposed by Psychologist Bruce Tuckman in his 1965 paper – Developmental Sequence in Small Groups where he described how team move through five distinct stages as they evolve from a collection of individuals to a more cohesive unit:

1. **Forming** – team members come together to meet, set their goals, and understand their roles
2. **Storming** – team members experience conflict as they learn more about each other’s work and communication styles
3. **Norming** – Team members starts to reach a place of more harmony, better understand their strengths and weakness, and fall into a routine with each other
4. **Performing** – Team members are working well together and delivering business value
5. **Adjourning** – team members go their separate ways

|  |  |
| --- | --- |
| **Pros** | **Cons** |
| Provides a framework for knowing the natural phases of a team’s development | Focuses exclusively on new team |
| Easier to guide a group effectively based on identified stage | Provides little direction / context about what to do if a team is stuck in a certain stage |
| Allows for easily pinpoint what stage a team is currently in | Doesn’t provide much context for long-standing teams who work together continuously but might have various members coming and going |

Table - Pros and Cons of FSNPA Model

Personal View - Overall, I am a practitioner of FSNPA model has it helps me guide, lead and coach a team during different stages of their development

### Lencioni Model

The Lencioni model provides pyramidic framework for understanding what doesn’t make a successful team in his seminar book – The Five Dysfunctions of a Team. Lencioni propose five factors that could ultimately lead to a team’s downfall:

1. **Absence of trust** – team members don’t feel that they can be comfortable, honest, and vulnerable to maintain harmony
2. **Fear of conflict** – team members are afraid to rock to boat in order to maintain harmony
3. **Lack of commitment** – team members aren’t devoted to the team’s goal and their work together
4. **Avoidance of accountability** – team members don’t recognize, respect, or appreciate the role they each play in their collaboration
5. **Inattention to results** – team members lose sight of the bigger picture of what they’re working toward together

|  |  |
| --- | --- |
| **Pros** | **Cons** |
| Provides a framework for identifying sources of their dysfunction in a team | Not based on research or empirical evidence |
| Give leaders, scrum master, and agile coaches an actionable list of pitfalls to avoid when establishing new teams | Doesn’t provide a robust framework into how leaders can actually address the common dysfunctions |

Table - Pros and Cons of the Lencioni Model

Personal view – I have been deeply influenced by Lencioni Model when helping individuals, teams and organisations [especially start-ups] navigate conflict and challenging times. Overall, I encourage and challenge teams and leaders – both agile and non-agile leaders to read and practice Lencioni Model.

**Reference**

1. What strong teamwork looks like: 7 proven models - <https://www.atlassian.com/blog/teamwork/what-strong-teamwork-looks-like>
2. Forming-storming-norming-performing-adjourning (FSNPA)model
3. Tuckman, B.W. (1965). 'Developmental Sequence in Small Groups,' Psychological Bulletin, 63(6)
4. The Five Dysfunctions of a Team: A Leadership Fable - <https://amzn.eu/d/fryATuD>

## LO 3.2 **compare** at least 3 techniques for improving team effectiveness

|  |  |  |
| --- | --- | --- |
| **Technique** | **Overview** | **Difference From others** |
| Sprint  Retrospective | * Help scrum teams plan ways to increase quality and effectiveness * Scrum teams inspects how the last Sprint went with regards to individuals, interactions, processes, tools, and their Definition of Done * Scrum Team identifies the most helpful changes to improve its effectiveness * most impactful improvements are addressed as soon as possible | * Fosters team effectiveness using reflection * Creates a continuous improvement and continuous feedback loop for a scrum team to improve team effectiveness * Focus on improving individuals, interactions, processes, tools, and their Definition of Done * At least 1 action items is identified to be actioned * Mandatory scrum event |
| Brown  Bag | * Informal training and learning session * Topics for brown bag meetings can be work-related or geared to help employees with their lives outside of work * Takes place in the workplace, generally around lunch time * Foster the sharing of information and teamwork | * Fosters team effectiveness using learning * Focusses on improving team effectiveness using informal training and learning sessions * Promotes continuous learning culture * Promote knowledge transfer * Informal in nature |
| Encouraging Healthy conflict | * Viewing disagreements as a problem to be solved collaboratively * Focus on the issue and not the individual * Team members practise active listening * Promotes constructive feedback over criticising people | * Fosters team effectiveness using conflict * Acknowledges different perspectives * Reach better solutions by challenging different view points * Encourage healthy dialogue and debates * Increases trust |

Table - Techniques for improving team effectiveness

Reference

1. The 2020 Scrum Guide - <https://scrumguides.org/scrum-guide.html>
2. What Is a Brown Bag Meeting? Definition, Types and Key Benefits - <https://www.investopedia.com/terms/b/brown-bag-meeting.asp>
3. Unhealthy conflict vs healthy conflict - <https://addyosmani.com/blog/healthy-unhealthy-conflict/#:~:text=Here's%20what%20characterizes%20healthy%20conflict,listen%20to%20each%20other's%20perspectives>.
4. Why Healthy Workplace Conflict Is Productive - <https://www.forbes.com/sites/carolinecastrillon/2023/04/23/why-healthy-workplace-conflict-is-productive/>

## LO 3-3 - **describe** at least five responsibilities for Scrum Team members and stakeholders when forming a new Scrum Team.

The responsibilities of a Scrum Team members and stakeholder when forming a new Scrum Team are:

1. **Establish a clear Product Vision** – the Scrum Team members and stakeholders need to create a clear and agreed purpose for creating the product. They need to understand the positive change the product will bring about. The product vision provide an emotional and practical connection between the Scrum Team and Stakeholders
2. **Establish a clear Product Strategy** – Scrum Team members and stakeholders need to understand how they will realise the product vision and achieve product success [even if there is a lot of assumptions to start with]. There needs to be a working and agreed understand around the Needs, Market, standout features and business goals
3. **Establish a clear [and crude] starting Product Roadmap** ­- Scrum Team members and stakeholders need to set a crude working agreement on how to implement the strategy over the next common months. There needs to be a clear working expectation around Product goals, timeframes, selected coarse-grained features, and guiding metrics
4. **Create a Product Backlog** - Scrum Team members and stakeholders have to decided and prioritise starting features required to achieve the next product goal. They need to create epics, user stories, work flow diagrams, mocks-ups, non-functional requirements and any key starting artefacts.
5. **Establish Scrum ways of working** – with the support of the Scrum Master, the Scrum Team members and stakeholders have to start establishing Scrum as defined in the Scrum guide. They do this by understanding Scrum theory and practise. The Scrum Master is accountable for establishing Scrum.

Reference

1. Strategise: Product Strategy and Product Roadmap Practices for the digital age
2. What is a Product Vision - <https://www.scrum.org/resources/what-product-vision>
3. The 2020 Scrum Guide - <https://scrumguides.org/scrum-guide.html>

## LO 3-4 - **plan** the launch of a new Scrum Team.

**Context**: In a previous organisation, I worked as Product Manager within a sales and marketing team. Our product goal was to create an intelligent CRM Flywheel dashboard for customer analytics. I was responsible for planning the launch of a new Scrum Team. I used Team Canvas Basic to plan launch of Team Flywheel.

Team Canvas Basic Session

**Objectives**

* Get new Scrum Team to agree core team fundamentals and get to know each other better
* Helps the new team set and understand the following: purpose, goal, values, roles & skills, and rules and activities

**Duration**

* 90 minutes (+ 30 minutes if required)

**Steps**


1. Step 1 - Create a team name
2. Step 2 – Create goals
3. Step 3 – create values
4. Step 4 – create roles & skills
5. Step 5 – set rules and activities

Table - Team Canvas Basic template

## LO 3-5 - **propose** strategies to fill in missing skills or capabilities the team needs to create successful products.

Strategies to fill missing skills or capabilities in a team in order to create successful products are proposed in the table below:

|  |  |  |
| --- | --- | --- |
| **Pair**  **Programming** | **Communities of Practice (CoPs)** | **Knowledge Transfer Session** |
| * Two developers team together on one computer to create value * Knowledge spread among the pairs * Increase code quality | * Network of professionals that share common goals or interests * Exchange practices and experiences in building highly successful products * Diverse pool of pool sharing skills and expertise | * Meeting to facilitate knowledge transfer between individuals within teams * Aids in creating a dynamic environment for learning and sharing * Plays a significant role in knowledge sharing management |
|  |  |  |
| **Professional certification** | **Hackathon** | **Innovation Sprints** |
| * A designation earned by a person to assure qualification to perform a job or task * A person acquires new knowledge, experience and skills * Can be done on the job, an offsite or online | * An event where people engage in rapid and collaborative engineering over a relatively short period of time such as 24 or 48 hours * Participant learn to create functioning software or hardware or business value by the end of the event * Tends to be very focussed and specific in nature | * Short period of time when team can focus on creating new ideas and solutions * Foster a culture of learning new skills out of ones comfort zone * Drives innovation and achieves skill building faster |

Table - strategies to fill in missing skills or capabilities the team needs to create successful products

Reference

1. The Pros and Cons of Pair Programming - <https://www.verytechnology.com/iot-insights/the-pros-and-cons-of-pair-programming#:~:text=Improved%20team%20morale&text=This%20helps%20make%20the%20team,more%20than%20when%20programming%20alone>.
2. What is Professional Certification? - <https://www.collegetransfer.net/AskCT/What-is-Professional-Certification#:~:text=Professional%20certification%20is%20the%20process,which%20they%20have%20been%20trained>.
3. Hackathon - <https://en.wikipedia.org/wiki/Hackathon#:~:text=The%20goal%20of%20a%20hackathon,demographic%20group%20of%20the%20programmers>.
4. Innovation Sprints - <https://www.chasegroup.com.au/what-is-an-innovation-sprint#:~:text=The%20Innovation%20Sprint%20is%20a,heart%20of%20the%20opportunity%20quickly>.

## LO 3-6 - **illustrate** how at least one element of software craftsmanship applies to their work.

**Applying “Manifesto for Software Craftsmanship” to Data Engineering Teams**

**Contex**t: I am a Scrum Master / Delivery Team for 2 data engineering scrum teams. We need to raise the bar of software craftsmanship across multiple teams.

**Task**: Improve the mindset of data engineers to become better software craftspeople

**Action**: Facilitated 2 sprint retrospective on “Manifesto for Software Craftsmanship”

1. Why do we want to become better software craftspeople?
2. How would we know we are becoming better software craftspeople?
3. What should we start doing to become better software craftspeople?

**Outcome**: we agreed as a team to start living and working together based on the “Manifesto for Software Craftsmanship”. It became part of our team’s working agreement.




Table - Manifesto for Software Craftsmanship

Reference

1. Manifesto for Software Craftsmanship - <https://manifesto.softwarecraftsmanship.org/>

# Service to the Product Owner

## LO 4-1 - **apply** at least 2 techniques for moving from Product Vision to production backlog

### Mind Mapping

Figure - Turning product vision into product backlog items using Mind Map technique

**Situation**: I am an advisor for a startup focussed on creating IT, Data and Business solutions. As an early startup, one of the challenges faced it attracting, maintaining, and growing their customer base as they are experiencing a low customer retention and customer growth rate. In addition, the CxO team was struggling how to turn their product vision into action items (i.e. creating a product backlog items) to make it a reality

**Task** – Help the team turn their product vision into product backlog items using Mind Mapping a brainstorming technique.

**Action –** Facilitated a Mind Map session with CxO team and key leaders in the startup

**Outcome**

1. A clearly defined product vision was created and agreed on – ***Turning strangers into promoters***
2. A clearly defined desired product goal was created – ***Develop an intelligent CRM Flywheel Platform***
3. Brainstormed and broken down the product goal into smaller and potential product backlog items using different themes, colours and stakeholder interest view point
4. Created a 3-level mind map
5. Established a clear link between product vison, product goal and potential product backlog items
6. Establish clarity, stronger collaboration, and focus across and between CxO team and key leaders in the startup

Reference

1. Mind Map - <https://miro.com/mind-map/>
2. Mind mapping Basics - <https://simplemind.eu/how-to-mind-map/basics/>

### User Story Mapping




Figure - User story map for a website

**Situation**: A relatively young product team was trying to develop their website. However, they were struggling to turn their product vision into an actionable product backlog given their constraint of time and resources. I was brought in by the product manager to help facilitate a user story mapping session in order to create an MVP (Minimum Viable Product) story set for their website.

**Task** – Support team to create an MVP story set (initial product backlog) for a website

**Action** – Facilitate a user story mapping session in order to create an MVP story set (initial product backlog) for a website

**Outcome**

1. A clear design and visual user story map from website
2. Agreed on an epic and user stories that will make up the website MVP
3. Understand how the MVP will drive value to their primary user persona whilst taking the team a step in the right direction in terms of their product team
4. Finally agreed on what to start scrumming on!

**Reference**

1. Bring agility to your user story mapping - <https://miro.com/strategic-planning/storymapping/>
2. User story map template - <https://miro.com/templates/user-story-map/>

## LO 4-2 - **Appraise** at least three criteria that can be used for structuring a complex or multi-team Product Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| Criteria | Value Streams | Requirement Areas | Team Network Topology |
| Structuring a complex or a multi-team product backlog | Development Value Stream | Requirement areas | Network of Scrum Teams |
| Pros | Focused on an activity that convert a business hypothesis into customer value  Create transparency of delays, bottlenecks, and handoffs | Organise around customer centric requirements  Collective subsystem code ownership | Improved linear scalability  Improved business agility |
| Cons | Resource intensive | Only work when requirements are clear and well understood | Network might not collectively collaborate leading to siloed networks |
| Framework | SAFe | Less Huge | Scrum@Scale |

Reference

1. Development Value Streams - <https://scaledagileframework.com/development-value-streams/>
2. Requirement areas - <https://less.works/less/less-huge/requirement-areas>
3. The Scrun At Scale Guide - <https://www.scrumatscale.com/scrum-at-scale-guide-online/>

# Service to the Organisation

## LO 5-1 - **compare** at least two systemic approaches for helping organizations improve their Scrum adoption

Systemic approaches for helping improve organisation of Scrum Adaption are:

1. Value Stream Mapping
2. Causal loop diagram
3. Wardley Mapping

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Value Stream Mapping** | **Casual Loop**  **Diagram** | **Wardley**  **Mapping** |
| **Description** | Creates a visual map of all steps of achieving “value” for the customers | Map the system with a more holistic approach | A visual process of making strategic decisions based on purpose, landscape, climate and doctrine |
| **Benefit** | Easily to visualise delays, wastes, and constraints in a system | Easy to understand feedback mechanism better in a system | Easily to visual strategic dynamics in a system |
| **Linearity** | Linear | Non-linear | Non-linear |
| **Orientation** | Process oriented | System interaction oriented | Strategic oriented |

Table - Comparison of systemic approaches for helping organizations improve their Scrum adaption

Reference

1. Development Value Streams - <https://scaledagileframework.com/development-value-streams/>
2. What is a Causal Loop Diagram and What is it Good For? <https://www.marketlinks.org/resources/what-causal-loop-diagram-and-what-it-good>
3. Learning Wadley Mapping - <https://learnwardleymapping.com/introduction/>

## LO 5-2 **analyze** your approach to a complex intervention that addresses the root cause(s) of an organizational impediment.

**Situation**: I am a Scrum Master / Delivery Lead for Enterprise Data Delivery Service for a leading investment management firm. A stakeholder had a problem the Scrum team ability to response to new requirements quickly – speed to delivery change requirements to PROD quickly

**Task** – One of my key tasks was to analyse and understand why the Scrum Team was not responding to new requirements quickly

**Action** – I facilitated a 5 WHYs session with the Scrum Team to better understand why the Scrum Team was not responding to new requirements quickly

**5 WHYs**

1. Why are we not responding to new requirements quickly from stakeholders?
   1. Because we are not step up in data engineering for fast delivery
2. Why are we not step up in data engineering for fast delivery?
   1. Because we have not right infrastructure as an organisation
3. Why don’t we have the infrastructure as an organisation?
   1. Our current delivery process is very manual and need approvals of many teams
4. Why is our current delivery process very manual?
   1. Because we don’t have CI/CD infrastructure [Continuous Integration & Continuous delivery pipeline]
5. Why don’t we have CI/CD infrastructure?
   1. No one in data engineering has been assigned to it. No team wants to own the creation and maintenance of CI/CD infrastructure across data engineering

**Key Findings**

The poor speed of delivery for new requirements into PROD is partly due to:

1. Lack of CI/CD infrastructure
2. Dependency on multiple teams
3. Lack of ownership across data engineering
4. Lack of willingness to create new capability
5. Push culture rather than a pull culture

**Note**

1. I am currently driving CI/CD infrastructure development across data engineering to improve enterprise agility and speed of value delivery

**Analysis of my approach**

1. Complex problems require deep probing with powerful questions
2. 5 whys analysis helped me to identify a key root cause of an enterprise impediment
3. 5 whys provided deep insights into our impediment and its root cause
4. 5 whys is usually my first go-to technique for addressing root cause(s) of an organisation impediment

## LO 5-3 **summarize** at least two tangible examples of how they changed the culture of their team or organization.

### Example 1 – Changing team Culture

“***Becoming a culture of transparency, inspection and adaption + One Team Mindset***”

**Situation** – I was moved into an existing data engineering team where:

1. The team mood was low
2. Strong conflict between previous set of Scrum Masters and developers
3. Lack of transparency, inspection and adaption
4. Individual mentality over one team mentality

**Task** – Get the team to work collaborative and improve the team culture

**Action & Outcome**

|  |  |
| --- | --- |
| **Action** | **Outcome** |
| Organised 1-2-1 meetings with the team members | Understand sources of dissatisfaction, pain point and ways to support the team to improve |
| Introduced coaching as part of retrospective | Established psychological safety  Establish a practise of action 1 – 3 retro actions -> continuous improvement |
| Started sprint reviews | Stakeholders and team members can be transparent, inspect and adapt |
| Establish 1 KT session per sprint | Established a culture of learning together  Safe to ask questions  Safe to grow together by learning together |
| Established a monthly social event | Strong team bond  Warmer working attitude towards team members |

Table - Becoming a culture of transparency, inspection and adaption + One Team Mindset

**Conclusion** – after 6 months of scrumming with the team, I was able to get the team to self-foster a culture of transparency, inspection and adaption + One Team Mindset

### Example 2 – Instilling a deep sense of T.I.A (Transparency, Inspection and Adaption)

“***Instilling a deep sense of transparency, inspection and adaption***”

**Situation** – I was brought into a new scrum team that was not effectively practising the 3 pillars of scrum. They lacked transparency, inspection and adaption

**Task** – coached the team to improve on using scrum events for improve team behaviour and teams practises around transparency, inspection and adaption

**Actions & Outcomes**

|  |  |
| --- | --- |
| **Action** | **Outcome** |
| Coached the team to improve on its sprint retrospective transparency, inspection and adaption | Created a psychological safe space for the team to be transparent, inspect and adapt in regards to individual, interactions, processes, tools, working agreement, and their Definition of Done  Fostered a culture of feedback and powerful questions  Retro become an enjoy team experience compared to a no-show event |
| Coached the team to improve on its sprint review | Improved stakeholder engagement with the team  Built courage to be more transparent as a team with the good and the challenging with stakeholders  An emerging practise of inspecting and adapting based on stakeholders’ feedback |
| Coached the team to run effective daily scrum | More transparency around blockers and issues  From scrum led daily scrum to team led daily scrum  Using flow mindset (from Lean) as part of daily scrum practices |

Table - Instilling a deep sense of transparency, inspection and adaption

**Conclusion** – transformed scrum events from a chore to a team led opportunity for transparency, inspection and adaption

## LO 5-4 – **evaluate** how their Scrum Team and/or organization could benefit from the adoption of the latest definition of Scrum

Scrum Team and / or organisations can benefit from the adoption of the latest definition of Scrum from changes between 2017 and 2020 Scrum Guides as presented in the table below

|  |  |
| --- | --- |
| **Changes** | **Benefit** |
| Even Less Perspective | * By removing Daily Scrum questions, Scrum Teams can actually focus on the essence of daily scrum as compared to a zombie daily scrum of the three questions * Easily to gain organisational buy-in by using soften language |
| One Team, Focus on One Product | * Drives a clear requirement for FOCUS on a team level * Help organisation have a framework on how to structure scrum teams – One Scrum Team focussed on one product |
| Introduction of Product Goal | * Provides Scrum Teams with a clear product focus toward a larger valuable objective * Getting teams and organisations thinking both short-term and long-term |
| A Home for Sprint Goal, Definition of Done and Product Goal | * Provide better clarity on how the three artifacts are commitment driven * Brings more transparency and focus towards the progress of each artifact |
| Self-Managing over Self-Organizing | * Scrum teams moved from choosing who and how to do work TO who, how and **what** to work on * More autonomy and more accountability – driving a higher sense of purpose and motivation |
| Three Sprint Planning Topics | * Scrum Team and Organisation benefit on asking WHY in sprint planning – More focus on the value of delivering product backlog items * Lead to the organisation culture of starting with WHY – a deep sense of value |
| Overall simplification of Language for a wider audience | * More accessible to non-technical audience by removing IT related languages * Easier to read – less than 13 pages |

Table – evaluation of how Scrum Teams and organizations benefit from the adoption of the latest definition of Scrum

Reference

1. Changes between 2017 and 2020 Scrum Guides – <https://scrumguides.org/revisions.html>
2. Start with Why by Simon Sinek – <https://amzn.eu/d/f4nzAtG>

# Advanced Scrum Master

## LO 6-1 Outline a personal development strategy toward Scrum Mastery

### Context

Context: I work as a Delivery Lead / Scrum Master helping to deliver enterprise data services through Agile and non-agile teams. I am passionate about enterprise and team agility and value flow. I would love to coach CxO and Leaders on organisation agility and large-scale agility.

### Experience Path

1. Deepening my scrum mastery experience across
   1. Different value types
   2. Different business departments & organisations
   3. Different use cases
   4. Different technologies

### Certification Path

1. Follow the Scrum Master path in Scrum Alliance
   1. Certified Scrum Master – Done
   2. Advanced Certified Scrum Master – Done
   3. Certified Scrum Professional – Scrum Master – In Progress
2. Follow the Product Owner path in Scrum Alliance
   1. Certified Scrum Product Owner – Done
   2. Advanced Certified Scrum Product Owner – Done
   3. Certified Scrum Professional – Product Owner – To Do
3. Scaled Agility
   1. SAFE Scrum Master – Done
   2. SAFE Consultants – To Do
   3. Less Basic – To Do
   4. Less Practitioner – To Do
4. Coaching & Training
   1. Certified Team Coach – To Do
   2. Certified Enterprise Coach – To Do
   3. Certified Scrum Trainer
   4. ICF Associate Certified Coach – To Do
   5. ICAgile Coaching Certification – To Do

### Peer Growth

1. Agile Coach – Monthly check-in – In Progress
2. ABC group – Agile Book Club – In Progress
3. Scrum Master Community of Practices - In Progress
4. Scrum Meetup – In Progress

### Writing & Lecture

1. Writing scrum mastery blogs – To Do
2. Writing scrum related use cases – To Do
3. Give public lectures and seminars on Scrum Mastery and Organisation agility – To Do

## LO 6-2 practice mentoring someone.

***Case Study – From Engineering Project Manager to Scrum Master***

**Context**

I was working as a Scrum Master / Tech Lead for one of the leading sustainable asset managers when I was approached by a friend who was an engineering with project management experience and wanted to transition into becoming a Scrum Master

**Goal**

Mentoring to transition from Engineering Project Manager to Scrum Master

**Action**

1. Provided guidance on understanding Agile and Scrum
2. Provided 1 on 1 training and coaching on Agile and Scrum practises
3. Created a learning practical project to apply agile and scrum technique
4. Review CV
5. Conducted mock interviews

**Outcome**

1. Transitioned from Engineering Project Manager to Scrum Master
2. Transitioned from waterfall ways of working to working as a Scrum Master across multiple teams
3. Improve life satisfaction and job satisfaction